blynt

COMPLETE TECHNICAL DOCUMENTATION & BUSINESS BLUEPRINT

Architecture • Accounting Engine • Product Phases • AWS • Security • Operations
Version 1.0 • October 2026

Clarity in Every Number blynt is a UK-focused cloud accounting and finance SaaS built around a central, immutable double-entry accounting engine and a traceable financial data model.

Product / Platform: blynt (Business Finance, Simplified)
Repository: github.com/ceylonroameryt-bit/Fi
Baseline Audit Verification: 26/26 Test Suites PASS; 127/127 Active Tests PASS; 0 Lint/Type Errors
Target Jurisdiction: United Kingdom (HMRC • Companies House • UK GDPR)
Technology Stack: Next.js 15 (Turbopack) • NestJS 11 • PostgreSQL 16 • Prisma ORM
Cloud Infrastructure: AWS eu-west-2 London (App Runner, RDS Aurora PostgreSQL, S3)

# Document Control

| Document | blynt Complete Technical & Business Master Specification |
| --- | --- |
| Version | 1.0 Production Readiness |
| Date | October 2026 |
| Product | blynt — Business Finance, Simplified |
| Repository | github.com/ceylonroameryt-bit/Fi |
| Baseline Audit | Commit d7d8809; 26/26 unit & service test suites PASS; 127/127 tests PASS |
| Target Cloud | AWS eu-west-2 (London) |

Note: The official blynt navy (#162D5F) and coral (#FF7F6C) identity supersedes earlier experimental directions. Source code, database constraints, and verified runtime behavior remain authoritative when documentation and implementation diverge.

# Table of Contents

1. Executive Summary

2. Product & Brand

2.1 Product Positioning

2.2 Official Identity

2.3 Brand Palette and Semantics

3. Current State Baseline

3.1 Verified Runtime Baseline

3.2 Implemented Foundations

3.3 Partial / Missing Capabilities

4. Technical Stack Architecture

5. System Architecture

5.1 Modular Monolith

5.2 Data Authority

6. Accounting Architecture

6.1 Posting Model

6.2 Journal Lifecycle

6.3 Sales Invoice Posting

6.4 Customer Payment Posting

6.5 Accounting Invariants

7. Security & Multi-Tenancy

7.1 Tenant Isolation

7.2 Authentication

7.3 Future Security Controls

8. Functional Modules (Complete Scope Matrix)

9. Phase Roadmap P00-P30 (Comprehensive Breakdown)

10. AWS Architecture & Migration

10.1 Development Target

10.2 Migration Process

10.3 Cutover Financial Gates

11. CI/CD & Release Engineering

12. Testing Strategy

12.1 Core Accounting Regression Suite

12.2 Test Pyramid

13. Data & Database Governance

13.1 Planned Schema Evolution

14. Compliance & Operations

14.1 UK Compliance

14.2 Backups & Disaster Recovery

15. Documentation Governance

Appendices

Appendix A - Recommended Repository Documentation Structure

Appendix B - Stable Domain Error Examples

Appendix C - Glossary

# 1. Executive Summary

blynt is being developed as a UK-focused cloud accounting and financial management platform for SMEs. The product is designed to make finance easier to understand at the user-experience layer while preserving strict double-entry accounting, tenant isolation, immutable posted history and traceability underneath.

General Ledger is the accounting source of truth: Every balance is mathematically derived from posted journal entries.

Every financial business module posts through one central accounting engine: Invoices, payments, bills, and expenses share the same validation pipeline.

Money is represented with decimal-safe arithmetic: Standard floating-point arithmetic is prohibited; Decimal.js and PostgreSQL NUMERIC(19,4) guarantee zero rounding drift.

Posted journals are immutable: Reversal and credit note mechanisms are used rather than destructive history edits.

Traceability in Every Number: Every material number on a dashboard or report is fully traceable to its nominal account, journal line, source document, and immutable audit trail.

# 2. Product & Brand

## 2.1 Product Positioning

blynt should feel like calm, trustworthy finance software rather than a trading, crypto or “fast money” product. The product promise is “Clarity in Every Number”. UI decisions should reduce cognitive load while making accounting state and consequences explicit.

## 2.2 Official Identity

Official Name: blynt

Tagline: Business Finance, Simplified.

Brand Promise: Clarity in Every Number.

## 2.3 Brand Palette and Semantics

| Token | Approx. Value | Meaning & Context |
| --- | --- | --- |
| blynt Navy | #102654 / #162D5F | Trust, stability, primary brand, headers, navigation. |
| blynt Coral | #FF7D6B / #FF7F6C | Brand warmth, highlights, primary action buttons. |
| Deep Navy | #081A3B | Primary dark surface, high-contrast text. |
| Success | #16A34A / #10B981 | Positive financial state, balanced journal indicator. |
| Warning | #F59E0B | Attention / near-risk, draft journals, soft-locked periods. |
| Danger | #DC2626 / #EF4444 | Errors, overdue balances, hard-locked periods, destructive actions. |
| Info | #2563EB | Informational state, active filters, selected tabs. |

Rule: Coral is a brand colour, not a financial success colour. Green is reserved for positive financial status; red is reserved for genuine problems or destructive actions.

# 3. Current State Baseline

## 3.1 Verified Runtime Baseline

The platform has been audited directly against the active test execution pipeline:

| Area | Result | Baseline Metric |
| --- | --- | --- |
| Unit & Service Tests | PASS | 26 test suites; 127/127 tests passing |
| E2E & Integration Tests | PASS | 5 suites; 72/72 integration tests passing |
| API Build | PASS | Prisma generate + NestJS 11 build clean |
| Web Client Build | PASS | Next.js 15 App Router (28 routes compiled via Turbopack) |
| Lint & Typecheck | PASS | 0 TypeScript errors in inspected audit |

## 3.2 Implemented Foundations

Central posting engine with debit/credit validation.

Posted journal immutability and reversal linkage.

Hierarchical Chart of Accounts and account controls.

Financial years, OPEN / SOFT_LOCKED / HARD_LOCKED accounting periods.

General Ledger and Trial Balance derived from posted journal lines.

Multi-tenancy and RBAC with organisation scoping.

Secure authentication lifecycle with device and session tracking.

AccountingIntegrityService controls for balance, trial balance, tenant leaks, duplicates, orphans, locks and reversal integrity.

## 3.3 Partial / Missing Capabilities

Contacts and Sales Invoices have useful foundations but require V2 completion. Customer payments, credit notes, AP, expenses, VAT, banking/reconciliation, extended reports, recurring transactions, multi-currency, documents, notifications, customer portal, public API, subscriptions, onboarding/import and AWS Terraform are planned across upcoming milestones.

# 4. Technical Stack Architecture

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 15 + React 19 + TypeScript | Routing, UI, server/client rendering, Turbopack |
| Backend | NestJS 11 + TypeScript | API, domain and accounting services |
| Database | PostgreSQL 16+ | Financial system of record |
| ORM | Prisma | Schema, migrations, type-safe database access |
| Money | MoneyService + Decimal.js / Prisma Decimal | Exact financial arithmetic, 4-decimal precision |
| Auth | Session tokens + device tracking | Secure browser session authentication |
| Passwords | Node.js crypto.scrypt | Credential hashing with timing-safe comparison |
| Current Hosting | Vercel / Render environment | Temporary development environment |
| Target Web | AWS Amplify | Managed Next.js production hosting |
| Target API | AWS App Runner | NestJS container runtime |
| Registry | Amazon ECR | Immutable container images |
| Target DB | Amazon RDS PostgreSQL | Managed relational engine in eu-west-2 |
| Documents | Amazon S3 | Private encrypted object storage |
| Secrets | AWS Secrets Manager / SSM | Sensitive configuration parameter store |
| Monitoring | CloudWatch | Centralized logs, metrics, alerts |
| IaC | Terraform | Repeatable infrastructure provisioning |
| CI/CD | GitHub Actions + AWS OIDC | Automated tests, builds, and deployment |
| Region | eu-west-2 (London) | Primary UK data sovereignty region |

# 5. System Architecture

## 5.1 Modular Monolith

blynt should remain a modular monolith while the product is early. Domain modules share common authentication, permissions, accounting and persistence infrastructure. Microservices should not be introduced without a demonstrated scaling or organisational need.

Figure 1 - High-level Blynt system architecture

## 5.2 Data Authority

The backend is authoritative for tax, posting eligibility, balances, invoice/payment status, accounting periods and reports. The frontend formats and presents results but does not become a second accounting engine.

# 6. Accounting Architecture

## 6.1 Posting Model

Figure 3 - Central accounting posting flow

All transactions follow a strict pipeline:

Business Event (Invoice, Payment, Bill, Expense) is mapped to an Accounting Event.

Passed to JournalPostingService (Central Posting Engine).

The engine evaluates validation criteria: accounting period status, user permissions, active account codes, and balance equality (Debits == Credits).

If valid, transitions to POSTED Journal and commits Journal Lines into the General Ledger.

If invalid, the transaction is rejected and returns a stable domain error without touching ledger balances.

## 6.2 Journal Lifecycle

Figure 4 - Journal lifecycle and ledger impact

`DRAFT`: No ledger impact. Can be edited or discarded.

`VALIDATED`: No ledger impact. Conforms to all 15 rules. Editing resets status to DRAFT.

`POSTED`: Active ledger impact. Immutable.

`REVERSED`: Preserves history by generating an equal and opposite balancing journal.

## 6.3 Sales Invoice Posting

Figure 5 - Sales invoice accounting flow

Posting a sales invoice automatically triggers double-entry posting:

DR Accounts Receivable (1100) (tagged with contactId)

CR Revenue (4000)

CR Output VAT (2100) (if applicable)

Invoice transitions to POSTED.

## 6.4 Customer Payment Posting

Figure 6 - Customer payment allocation and accounting flow

When a customer pays:

Updates authoritative invoice state to PARTIALLY_PAID or PAID.

Posts General Ledger entries:

DR Bank (1000)

CR Accounts Receivable (1100) (tagged with contactId).

## 6.5 Accounting Invariants

Total debits equal total credits for every posted journal.

DRAFT and VALIDATED journals have no ledger impact.

A POSTED journal affects the ledger exactly once.

Posted journal headers and lines are immutable.

Reversal produces an opposite posted journal rather than editing history.

Reports derive strictly from posted and reversed journal lines.

Control accounts protect subledger integrity and cannot be manually posted to where prohibited.

# 7. Security & Multi-Tenancy

## 7.1 Tenant Isolation

Figure 7 - Request authorisation and tenant-isolation flow

Every API request follows a 5-step verification gate:

API Request $	o$ Authenticate Session

Resolve Organisation Context

Verify Membership

Verify Permission

Verify Resource organizationId $	o$ Execute Domain Service

Any failure branch returns HTTP 401, 403, or TENANT_MISMATCH.

## 7.2 Authentication

Secure session authentication, refresh-token rotation, progressive lockout, invite acceptance, and password resets are enforced. Production hardening keeps CSRF, CORS, and session validation intact; security controls must never be disabled merely to resolve deployment hurdles.

## 7.3 Future Security Controls

Mandatory Super Admin MFA and MFA for customer accounts.

Recent-auth requirement for high-risk administrative operations.

Production Content Security Policy (CSP) and hardened security headers.

GitHub OIDC to AWS instead of static access keys.

Central secrets management and rotation via AWS Secrets Manager.

Dependency, secret, and SAST scanning in CI.

Backup/restore drills, incident response plans, and penetration testing.

# 8. Functional Modules Scope Matrix

| Module | Status | Detailed Scope & Functional Boundaries |
| --- | --- | --- |
| Authentication | Implemented foundation | Sessions, scrypt password lifecycle, invites, resets, device metadata |
| Organisations / RBAC | Implemented foundation | Multi-org membership and permission enforcement (OWNER to VIEWER) |
| Chart of Accounts | Implemented | Hierarchy, nominal types (1000-8999), control account flags |
| Financial Years / Periods | Implemented | OPEN / SOFT_LOCKED / HARD_LOCKED state machine |
| Journals / Reversals | Implemented | Draft $ o$ Validated $ o$ Posted $ o$ Reversed |
| General Ledger | Implemented | Authoritative posted activity with running balances |
| Trial Balance | Implemented | Real-time posted ledger-derived balances |
| Contacts | Active (V2) | Customer/supplier/both; master data and statement generation |
| Sales Invoices | Active (V2) | Draft/edit/post/void; VAT calculation and GL auto-posting |
| Customer Payments | Planned | AR receipts and multi-invoice allocations |
| Credit Notes | Planned | Non-destructive invoice corrections |
| Supplier Bills / AP | Planned | Purchase-side bills and AP control-account engine |
| Supplier Payments | Planned | AP settlement and payment runs |
| Expenses | Planned | Fast cash/card expense capture |
| UK VAT Engine | Planned | Configurable 9-box VAT return compiler |
| Banking | Planned | Bank accounts and CSV transaction import |
| Reconciliation | Planned | Suggested matching and £0.00 reconciliation |
| Financial Reports | Planned | P&L, Balance Sheet, Cash Flow, AR/AP ageing |
| Documents | Planned | Private S3 storage with signed access URLs |
| Notifications | Planned | In-app and email operational alerts |
| Customer Portal | Planned | External customer access to invoices and statements |
| Public API | Planned | Scoped API keys, rate limits, webhooks |
| Subscriptions | Planned | blynt platform SaaS billing via Stripe |
| Onboarding / Import | Planned | First-run setup and CSV migration wizard |

# 9. Phase Roadmap P00–P30 (Comprehensive Engineering Breakdown)

The roadmap is sequenced to protect accounting integrity: stabilise delivery and brand foundations first, complete AR, add AP and VAT, then banking/reconciliation and reporting, followed by commercial capabilities and AWS production hardening.

### P00 — Foundation, CI & Deployment Fixes

Status: In progress / verified

Objective: Stabilise CI and temporary hosting before feature expansion.

Key Deliverables: Verify test-only DB seed in CI; Ensure production build/start commands are deterministic; Keep current hosting available during AWS migration.

Accounting: No accounting behaviour changes.

Primary Test Gate: CI must run lint, typecheck, unit (26 suites), E2E and builds; no production seed.

### P01 — Official blynt Brand System

Status: Complete / Active

Objective: Replace legacy customer-facing identities with the official navy/coral blynt system.

Key Deliverables: Official logo assets, reusable BlyntLogo/BlyntMark; Central design tokens; Metadata, favicon, emails and PDFs branding sweep.

Accounting: Brand-only; do not touch ledger logic.

Primary Test Gate: Visual regression, accessibility contrast and legacy-name sweep.

### P02 — Authentication, App Shell & Dashboard V2

Status: Implemented foundation

Objective: Modernise login/register, navigation and dashboard while preserving secure cookie auth.

Key Deliverables: Two-column auth experience; Grouped finance navigation; Real-data dashboard cards and quick actions.

Accounting: No new posting rules.

Primary Test Gate: Auth regression: login, refresh, logout, CSRF, organisation switch, RBAC.

### P03 — Contacts V2

Status: Implemented foundation

Objective: Turn basic contacts into customer/supplier financial master data.

Key Deliverables: Billing/shipping details, VAT/company data, terms and notes; AR/AP control-account relationships; Statements, balances, archive/restore.

Accounting: Contacts never update ledger directly.

Primary Test Gate: Tenant isolation, archive constraints and statement accuracy.

### P04 — Sales Invoices & PDF Engine

Status: Implemented foundation

Objective: Complete invoice lifecycle and branded PDF output.

Key Deliverables: Payment terms, discounts, VAT integration, notes; Professional blynt PDF and email; Concurrency-safe numbering and accounting preview.

Accounting: Post via central engine: DR AR; CR Revenue; CR Output VAT when applicable.

Primary Test Gate: Posting idempotency, decimal precision, period locks, PDF data parity.

### P05 — Customer Payments & Allocations

Status: Planned

Objective: Record receipts and allocate them to one or more invoices.

Key Deliverables: Full/partial/multi-invoice allocation; Overpayments and unapplied receipts; Receipts and payment history.

Accounting: DR Bank; CR Accounts Receivable.

Primary Test Gate: No double allocation, backend-authoritative outstanding balance, idempotent posting.

### P06 — Credit Notes & Refunds

Status: Planned

Objective: Correct sales invoices without mutating posted history.

Key Deliverables: Full/partial credit notes; Apply credits and manage customer credit; Refund workflow.

Accounting: Reverse relevant AR, revenue and VAT through new accounting events.

Primary Test Gate: Original invoice/journal immutable; allocation and VAT tests.

### P07 — Supplier Bills & Accounts Payable

Status: Planned

Objective: Introduce purchase-side liabilities and supplier bills.

Key Deliverables: Supplier bill lifecycle and line items; Attachments and duplicate-reference protection; AP ageing-ready data model.

Accounting: DR Expense/Asset; DR Input VAT; CR Accounts Payable.

Primary Test Gate: Duplicate detection, tenant FK safety, period lock tests.

### P08 — Supplier Payments

Status: Planned

Objective: Settle supplier liabilities with complete allocation history.

Key Deliverables: Full/partial/multi-bill allocation; Supplier credits; Payment references and bank account.

Accounting: DR Accounts Payable; CR Bank.

Primary Test Gate: No over-allocation, idempotency and AP reconciliation.

### P09 — Expenses

Status: Planned

Objective: Provide fast cash/bank/card expense capture.

Key Deliverables: Category/account, supplier, VAT, receipt; Payment account and reference; Optional reimbursement support.

Accounting: Post expense through central engine; never direct balances.

Primary Test Gate: Decimal/VAT validation, attachments, permissions.

### P10 — UK VAT Engine

Status: Planned

Objective: Create configurable UK tax logic and VAT-control accounting.

Key Deliverables: TaxRate entities and codes; Inclusive/exclusive calculations and rounding; VAT periods and return preview.

Accounting: Use input/output VAT control accounts and central posting.

Primary Test Gate: Exact tax arithmetic, rate-effective dates, mixed-rate cases.

### P11 — Banking

Status: Planned

Objective: Model organisation bank accounts and import statements.

Key Deliverables: Bank accounts mapped to GL; CSV transaction import and duplicate detection; Import mapping/history.

Accounting: Imported transactions do not change ledger until matched/posted.

Primary Test Gate: Import validation, masked bank data, tenant separation.

### P12 — Bank Reconciliation

Status: Planned

Objective: Match bank activity with blynt accounting transactions.

Key Deliverables: Suggested matches; Match/create expense/payment/transfer/split/ignore; Reconciliation history and progress.

Accounting: Accounting events created only for approved create actions.

Primary Test Gate: Difference must reconcile to £0.00; repeat-safe matching.

### P13 — Profit & Loss

Status: Planned

Objective: Generate income/expense performance reporting from posted ledger lines.

Key Deliverables: Period/custom range; Comparatives; Drill-down to account/journal/source.

Accounting: Report derives from GL only.

Primary Test Gate: Report total tests against journal fixtures.

### P14 — Balance Sheet

Status: Planned

Objective: Report assets, liabilities and equity from ledger state.

Key Deliverables: Current/prior comparative views; Account grouping; Drill-down.

Accounting: Assets = Liabilities + Equity.

Primary Test Gate: Equation invariant across test organisations and dates.

### P15 — Cash Flow Statement

Status: Planned

Objective: Produce a proper accounting cash-flow statement.

Key Deliverables: Cash flow classification; Period comparison; Drill-down.

Accounting: Derived from posted accounting data, not a simplistic bank movement chart.

Primary Test Gate: Cross-check against controlled fixtures.

### P16 — AR/AP Ageing

Status: Planned

Objective: Show receivable/payable exposure by ageing bucket.

Key Deliverables: Current, 1-30, 31-60, 61-90, 90+; Contact and document drill-down; Export.

Accounting: Uses posted invoice/bill and allocation data reconciled to control accounts.

Primary Test Gate: Ageing totals reconcile to AR/AP control accounts.

### P17 — Report Drill-down

Status: Planned

Objective: Make every material report number traceable to its source.

Key Deliverables: Report $	o$ account $	o$ journal $	o$ business document $	o$ audit trail; Deep-link model; Permission-aware detail views.

Accounting: Read-only traversal of authoritative accounting records.

Primary Test Gate: RBAC, tenant isolation, no hidden cross-tenant references.

### P18 — Recurring Transactions

Status: Planned

Objective: Generate repeatable drafts for predictable activity.

Key Deliverables: Recurring invoice/bill/expense/journal definitions; Frequency and next-run logic; Manual approval by default.

Accounting: Draft generation only unless safe explicit auto-post is configured.

Primary Test Gate: Scheduler idempotency and timezone/date tests.

### P19 — Multi-Currency

Status: Planned

Objective: Support foreign-currency transactions after GBP core stabilises.

Key Deliverables: Transaction/base currency; FX rates and rate date; Realised FX; unrealised FX later.

Accounting: All amounts decimal-safe; FX differences posted through journals.

Primary Test Gate: Precision, rate provenance and currency-specific fixtures.

### P20 — Document Management

Status: Planned

Objective: Securely store receipts, bills, invoices and supporting files.

Key Deliverables: StorageService abstraction; Private S3 with signed URLs; Tenant-separated object keys and validation.

Accounting: Documents represent/support transactions; they do not create accounting themselves.

Primary Test Gate: File type/size validation, permission checks, malware architecture.

### P21 — Notifications

Status: Planned

Objective: Provide in-app and email operational alerts.

Key Deliverables: Invoice overdue/paid, bill due, period lock, security events; Preferences; Delivery history.

Accounting: Read-only notification side effects; never auto-post.

Primary Test Gate: Deduplication, preferences and delivery failure handling.

### P22 — Customer Portal

Status: Planned

Objective: Give customers secure external access to their own financial documents.

Key Deliverables: Invoices, credits, payments, balances; PDF download; Online payment later.

Accounting: Portal actions must map to existing business/accounting services.

Primary Test Gate: Strict contact token/identity isolation and expiring access.

### P23 — Import Centre

Status: Planned

Objective: Support controlled bulk onboarding and migration.

Key Deliverables: Contacts, COA, opening balances, invoices, bills, bank CSV; Field mapping and validation preview; Error report and import history.

Accounting: Financial imports require explicit validated accounting treatment.

Primary Test Gate: Transactional imports, duplicate prevention, rollback strategy.

### P24 — Onboarding

Status: Planned

Objective: Guide a new business to first usable accounting workflow.

Key Deliverables: Organisation, financial year, currency, COA, bank, contacts; Progress tracking; First invoice.

Accounting: Opening balances and finance setup must use controlled accounting flows.

Primary Test Gate: Resume/skip rules, permissions, no hidden defaults.

### P25 — blynt Subscriptions

Status: Planned

Objective: Monetise blynt with configurable SaaS plans.

Key Deliverables: Stripe Billing architecture; Trials/upgrades/downgrades/cancellation; Plan capability/limit model.

Accounting: Subscription billing is blynt platform commerce, separate from customer books.

Primary Test Gate: Webhook idempotency, failed payment state, entitlement tests.

### P26 — Public API & Webhooks

Status: Planned

Objective: Expose controlled integration capabilities.

Key Deliverables: Hashed API keys and scopes; Rate limits and idempotency; Signed webhooks and delivery logs.

Accounting: API writes still call the same domain/posting services.

Primary Test Gate: Scope enforcement, replay protection, tenant boundaries.

### P27 — Integrations

Status: Planned

Objective: Add provider-based external services without coupling them to accounting core.

Key Deliverables: Stripe/PayPal/Google/Microsoft first where justified; HMRC/Open Banking later; Provider interfaces and secure credentials.

Accounting: External events become validated business events; never direct ledger writes.

Primary Test Gate: Provider sandbox tests, webhook signatures, graceful failure.

### P28 — AWS Development Environment

Status: Planning / account prepared

Objective: Build low-cost blynt DEV in AWS London while retaining current hosting.

Key Deliverables: Amplify, App Runner, ECR, RDS, S3, Secrets, CloudWatch; Terraform and GitHub OIDC; Sanitised/test database migration and integrity checks.

Accounting: Cloud migration must preserve identical accounting integrity.

Primary Test Gate: Row counts, posted debit/credit totals, trial balance and app smoke tests.

### P29 — Production Hardening & Commercial Readiness

Status: Planned

Objective: Prepare blynt for paying businesses and controlled production cutover.

Key Deliverables: MFA, CSP, monitoring, backups, incident response; Staging/production IaC and rollback runbooks; UK GDPR and security programme.

Accounting: No production cutover unless financial validation passes.

Primary Test Gate: Pen test readiness, backup restore drills, release gates.

### P30 — blynt Intelligence

Status: Planned

Objective: Add explainable AI assistance only after accounting foundations are stable.

Key Deliverables: Category and bank-match suggestions; Anomaly/duplicate detection; Cash-flow and report explanations.

Accounting: AI never silently posts journals; financially material actions need human confirmation.

Primary Test Gate: Confidence/explanation tests, permission boundaries, audit of accepted suggestions.

# 10. AWS Architecture & Migration

## 10.1 Development Target

Figure 8 - Low-cost AWS DEV architecture in eu-west-2

Architecture in eu-west-2: Amplify for Next.js, App Runner for NestJS API, ECR for immutable images, Single-AZ RDS PostgreSQL, private S3, Secrets Manager/SSM and CloudWatch.

Cost Controls: Expensive components like NAT Gateways, Multi-AZ, ALB/WAF, Redis or large ECS clusters are deferred until traffic warrants them.

## 10.2 Migration Process

Figure 9 - Safe current-hosting to AWS migration and rollback path

Keep current hosting online during AWS DEV validation.

Use sanitised/test data for DEV rather than copying live personal data by default.

For final production cutover: maintenance/read-only, final pg_dump, RDS restore, row counts, financial integrity, Trial Balance, app tests, then traffic switch.

Keep old environment read-only for a defined rollback window.

Never allow two production environments to accept financial writes simultaneously.

## 10.3 Cutover Financial Gates

The migration must NOT be approved unless all six financial integrity gates pass:

Source journal count = target journal count

Source journal-line count = target journal-line count

Source posted debits = target posted debits

Source posted credits = target posted credits

Source Trial Balance totals = target Trial Balance totals

Target Trial Balance debit = target Trial Balance credit

# 11. CI/CD & Release Engineering

Figure 10 - Pull-request quality gate and AWS DEV deployment flow

Mandatory Pipeline Steps:

npm ci

Prisma generate / validate / migrations

Lint + Typecheck

Unit + Integration + E2E

Dependency + Secret Scan

Production Build

Release Rules:

GitHub Actions OIDC for AWS deployment (zero static secrets stored in GitHub).

Immutable ECR image tags based on commit SHA.

# 12. Testing Strategy

## 12.1 Core Accounting Regression Suite

Debit equals credit across all posted records.

Draft and validated journals do not hit ledger.

Posting happens exactly once; double-click/retry cannot double-post.

Reversal offsets original and preserves history.

Archived-account exact reversal works while manual posting remains blocked.

Locked periods reject posting.

Tenant A cannot access or reference Tenant B data.

Invoices, payments, bills and VAT produce correct journals.

Trial Balance balances and financial statements reconcile to ledger.

CSV exports are not truncated and neutralise spreadsheet formula injection.

## 12.2 Test Pyramid

Unit Tests: Domain calculations, mathematical rounding, period resolution.

Integration Tests: Services, database constraints, composite foreign keys.

E2E Tests: Authentication, RBAC, tenant isolation, and critical business workflows.

Smoke Tests: Validates deployed AWS container environments.

# 13. Data & Database Governance

PostgreSQL is authoritative: Use Prisma migrations for controlled schema evolution.

Money uses NUMERIC/DECIMAL: Managed through MoneyService and Decimal.js.

Use unique constraints and check constraints for domain invariants.

Prefer RESTRICT rather than destructive cascades for historical accounting data.

Large exports paginate or stream: No silent 10k truncation.

Backups and migrations must be verifiable through row counts and accounting totals.

## 13.1 Planned Schema Evolution

Contacts: legal/contact/address/currency/VAT/company/payment-term fields and AP control relationship.

TaxRates table with organisation-scoped codes/rates/control accounts.

Customer payments and allocations.

Credit notes and lines.

Supplier bills and lines.

Supplier payments and allocations.

Bank accounts, bank transactions and reconciliations.

# 14. Compliance & Operations

## 14.1 UK Compliance

UK GDPR privacy notice and processing documentation.

Data Processing Agreement and subprocessor list.

Retention, export and deletion workflows consistent with legal/accounting retention.

Incident response and security communication procedures.

Cyber Essentials $	o$ Cyber Essentials Plus $	o$ ISO 27001 readiness; SOC 2 by customer demand.

## 14.2 Backups & Disaster Recovery

RDS automated backups and point-in-time recovery for production.

Encrypted backup retention and periodic restore testing.

S3 versioning where appropriate.

Document and periodically review Recovery Point Objective (RPO) and Recovery Time Objective (RTO).

Accounting integrity validation is part of recovery, not merely database availability.

# 15. Documentation Governance

Documentation is part of the Definition of Done. Every material code, schema, accounting, security or infrastructure change updates the relevant repository documentation and diagrams in the same phase.

Update phase document status, objective, scope, implementation and completion report.

Update architecture and accounting diagrams when flows change.

Update API/database/security/AWS documents as applicable.

Record migrations and rollback steps.

Record tests executed and known risks.

Never place secrets, tokens or credentials in documentation.

# Appendix A - Recommended Repository Documentation Structure

docs/ 00-overview/ 01-architecture/ 02-accounting/ 03-modules/ 04-phases/ 05-api/ 06-database/ 07-security/ 08-aws/ 09-devops/ 10-testing/ 11-compliance/ 12-operations/ diagrams/

# Appendix B - Stable Domain Error Examples

PERIOD_LOCKED: Attempted posting to a locked accounting period.

PERIOD_NOT_FOUND: Transaction date falls outside defined financial periods.

ACCOUNT_NOT_FOUND: Nominal account does not exist or belongs to another organisation.

INVOICE_NOT_FOUND: Invoice ID invalid or inaccessible.

JOURNAL_UNBALANCED: Debits do not equal credits down to 4 decimal places.

PERMISSION_DENIED: User role lacks privileges for the requested operation.

TENANT_MISMATCH: Cross-tenant reference rejected at database boundary.

# Appendix C - Glossary

| Term | Meaning |
| --- | --- |
| AR | Accounts Receivable |
| AP | Accounts Payable |
| COA | Chart of Accounts |
| GL | General Ledger |
| TB | Trial Balance |
| RBAC | Role-Based Access Control |
| MTD | Making Tax Digital |
| RPO | Recovery Point Objective |
| RTO | Recovery Time Objective |
| OIDC | OpenID Connect; used for GitHub-to-AWS federation |
| IaC | Infrastructure as Code |

# END OF BLYNT TECHNICAL DOCUMENTATION v1.0